University Attendance System Flutter / Dart — Frontend Work Division

3 Developers • 34 Endpoints • 5 Controllers • API v1

# Project Overview

This document divides the University Attendance System API (34 endpoints, 5 controllers) across 3 Flutter developers. The split is designed to balance workload fairly while grouping related screens and state management concerns together. Each developer owns a complete vertical slice of the app.

Base URL:

http://supergm-001-site1.ntempurl.com

Auth: All protected endpoints require Authorization: Bearer <JWT> header.

⚖️ Load Balancing Note The original split gave Dev 3 a heavier load (13 endpoints). In this revised split, the Attendance reporting endpoints (lecture-report, section-report, absence-warnings, session-attendees history) have been moved to Developer 2, leaving Developer 3 with the pure real-time work (session lifecycle + live attendance submit). This makes all three loads comparable in effort.

# Division Summary

| Developer | Scope | Endpoints | Key Flutter Work | Load |
| --- | --- | --- | --- | --- |
| Developer 1 | Auth + Admin | 16 | Secure storage, token interceptor, admin dashboard | 🔴 High |
| Developer 2 | Course + Attendance Reports | 13 | Course cards, enrollment, reports, absence warnings | 🟡 Medium |
| Developer 3 | Session + Live Attendance | 11 | QR scanner, GPS, SSE stream, live dashboard | 🔴 High |

⚠️  Swagger Cross-Reference Notes:

- DELETE /api/Admin/delete-user/{universityCode} exists in Swagger but not in the Arabic docs — assigned to Developer 1.

- Rate limiting (HTTP 429) is defined for all Auth endpoints — handle in the global Dio interceptor.

- CreaterSessionDto: latitude/longitude are nullable in schema but required by business logic — always send GPS.

- SubmitAttendanceDto: scannedQrContent and sessionPIN are both nullable — student sends whichever they used.

- bulk-delete-students takes an array of integer IDs (not university code strings) per Swagger schema.

# Shared Flutter Foundation (All Developers)

Before any developer starts, the team should agree on and set up these shared utilities once:

Recommended Packages

| Package | Purpose |
| --- | --- |
| dio | HTTP client with interceptor support |
| flutter_secure_storage | Secure JWT + deviceId persistence |
| geolocator | GPS coordinates for attendance submit and session create |
| mobile_scanner | QR code scanning (Dev 3 — student app) |
| provider / riverpod | State management |
| go_router | Role-based routing after login |
| eventsource / http_sse | SSE stream for live dashboard (Dev 3) |
| excel / csv | Parse spreadsheets for bulk student import (Dev 1) |

Shared Files to Create Once

- lib/core/api_client.dart — Dio instance with base URL + Bearer token header injection

- lib/core/auth_interceptor.dart — Auto refresh on 401; logout on refresh failure; 429 handling

- lib/core/device_id.dart — Generate UUID once, persist in flutter_secure_storage, export getter

- lib/core/token_storage.dart — Save/read/clear accessToken, refreshToken, role, userName

- lib/core/role_guard.dart — GoRouter redirect logic based on decoded JWT role

- lib/models/ — Dart model classes with fromJson/toJson for every DTO

HTTP Error Handling (Global Interceptor)

| Code | Status | Flutter Action |
| --- | --- | --- |
| 400 | Bad Request | Show SnackBar with server error message from response body |
| 401 | Unauthorized | Trigger token refresh silently → retry. On failure → logout |
| 403 | Forbidden | Show dialog: 'You do not have permission for this action' |
| 404 | Not Found | Show contextual message (Student not found, Course not found, etc.) |
| 429 | Rate Limited | Show: 'Too many attempts. Please wait.' Disable button temporarily |
| 500 | Server Error | Show generic error snackbar + log to console |

DEVELOPER 1 Authentication & Admin Panel Auth Controller (3 endpoints) • Admin Controller (13 endpoints) • Total: 16 endpoints

Developer 1 builds the login flow, account activation, token lifecycle, and the full admin dashboard. This is the most security-sensitive part of the app.

Auth Controller

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/Auth/activate | Public | Activate account + bind hardware device |
| POST | /api/Auth/Login | Public | Login → JWT + refreshToken + role + userName |
| POST | /api/Auth/refresh-token | Public | Silent token refresh; 400/401 → force logout |

ActivateAccountDto  →  Dart Model

class ActivateAccountDto {

final String universityEmail;   // required, email format

final String universityCode;    // required — matched against email

final String newPassword;       // required, min 6 chars

final String deviceId;          // required — hardware binding

}

LoginDto  →  Dart Model

class LoginDto {

final String email;      // required

final String password;   // required, min 6 chars

final String deviceId;   // required — from device_id.dart shared util

}

Login Response  →  Dart Model

class LoginResponse {

final bool   isSuccess;

final String token;         // store in flutter_secure_storage

final String refreshToken;  // store in flutter_secure_storage

final String role;          // 'Student'|'Doctor'|'TA'|'Admin' → use for routing

final String userName;      // display in AppBar/drawer

final String message;

}

Flutter Notes — Auth:

- On successful login: save token + refreshToken + role + userName via token_storage.dart, then use go_router to redirect based on role.

- DeviceId: call DeviceIdService.getDeviceId() from shared util — same value must flow into login, activate, and refresh calls.

- Silent refresh: in auth_interceptor.dart, on 401 → POST /refresh-token → retry original request. If refresh returns 400/401 → clear storage → navigate to /login.

- Handle 429 on both activate and login — show message and disable the submit button for 30 seconds.

- TokenDto for refresh includes deviceId — server invalidates refresh token if deviceId mismatches (security kill switch).

Admin Controller

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/Admin/create-doctor | Admin | Auto-generates DOC-xxxx code; uses CreateDoctorDto |
| POST | /api/Admin/create-TA | Admin | Auto-generates TA-xxxx code; uses CreateDoctorDto |
| GET | /api/Admin/list-doctors | Admin | Returns [{ id, name, email, universityCode }] |
| GET | /api/Admin/list-TAs | Admin | Returns [{ id, name, email, universityCode }] |
| POST | /api/Admin/create-course | Admin/Doctor | Admin sets doctorId; Doctor auto-assigned via token |
| POST | /api/Admin/assign-staff | Admin/Doctor | Query params: courseCode + staffUniversityCode |
| GET | /api/Admin/list-courses | Admin | Includes doctorName + studentCount per course |
| DELETE | /api/Admin/delete-course/{id} | Admin/Doctor | Doctor: 403 if not course owner |
| DELETE | /api/Admin/delete-user/{code} | Admin | ⚠️ Swagger-only — permanent deletion, confirm first |
| POST | /api/Admin/create-students-bulk | Admin | Parse Excel/CSV → List<CreateStudentDto> → POST |
| POST | /api/Admin/bulk-delete-students | Admin | Body: List<int> of student IDs (not codes) |
| POST | /api/Admin/reset-student-account | Admin | Body: plain String universityCode |
| GET | /api/Admin/number-of-doctors | Admin | Dashboard stat card |
| GET | /api/Admin/number-of-TAs | Admin | Dashboard stat card |
| GET | /api/Admin/number-of-students | Admin | Dashboard stat card |
| GET | /api/Admin/number-of-courses | Admin | Dashboard stat card |
| POST | /api/Admin/reset-system-for-new-year | Admin | 🛑 DANGER — show double-confirm AlertDialog |

Flutter Notes — Admin:

- Dashboard stats: use Future.wait([]) to call all 4 number-of-* endpoints in parallel and populate stat cards simultaneously.

- Bulk student import: use the excel package to parse .xlsx from FilePicker, map rows to List<CreateStudentDto>, then POST array.

- assign-staff: send courseCode and staffUniversityCode as Dio queryParameters map, not in the body.

- reset-student-account: send body as plain quoted String — dio.post(url, data: json.encode(universityCode)).

- bulk-delete-students: body is List<int> of database IDs — not university code strings.

- 🛑 reset-system-for-new-year: wrap in showDialog with two confirmation steps and red warning text. Use WillPopScope to prevent accidental dismiss.

DEVELOPER 2 Course Management & Attendance Reports Course Controller (6 endpoints) • Attendance Reports (4 endpoints) • Session History (1 endpoint) • Total: 11 endpoints

Developer 2 builds course lists for all roles, enrollment flows, and all read-only attendance reports. This is the data-display focused slice of the app.

Course Controller

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/Course/my-courses | Doctor/TA | Course list with role label (Main Doctor / Assistant) |
| GET | /api/Course/student-courses | Student | Enrolled courses with doctorName + staff[] names |
| POST | /api/Course/enroll | Doctor/Admin | Single enroll via EnrollmentDto — 403 if not course owner |
| POST | /api/Course/enroll-bulk | Doctor/Admin | Returns added[], skipped[], notFound[] summary |
| GET | /api/Course/number-of-enrolled-students/{courseId} | Doctor/TA/Admin | Returns { count: int } for stat widgets |
| GET | /api/Course/get-enrolled-students/{courseId} | Doctor/TA/Admin | Searchable student roster |

EnrollmentDto  →  Dart Model

class EnrollmentDto {

final int    courseId;

final String studentUniversityCode;  // easier for doctor than DB id

}

BulkEnrollmentDto  →  Dart Model

class BulkEnrollmentDto {

final int          courseId;

final List<String> studentCodes;  // university codes

}

Attendance Reports (moved from Dev 3)

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/Attendance/session-attendees/{sessionId} | All | Attendee history for a session; ?search= filter |
| GET | /api/Attendance/lecture-report/{courseId} | Doctor | Full lecture attendance + optional grade calc |
| GET | /api/Attendance/section-report/{courseId} | Doctor/TA | Section attendance + optional grade calc |
| GET | /api/Attendance/absence-warnings/{courseId} | Doctor | Students exceeding 3 absences |
| GET | /api/Session/course-sessions/{courseId}/{type} | All | Session history; type = Lecture or Section |

Lecture / Section Report Response  →  Dart Model

class AttendanceReport {

final int              courseTotalLectures;

final double?          totalMarksAssigned;  // null if not requested

final List<StudentRow> students;

}

class StudentRow {

final String  studentName;

final String  universityCode;

final int     lectureAttended;

final int     absenceInLectures;

final double? earnedMarks;  // server-calculated: attended/total * totalMarks

}

Flutter Notes — Course & Reports:

- my-courses: display role as a Chip widget — blue for 'Main Doctor', grey for 'Assistant'.

- student-courses: map staff[] array to a row of small Avatar widgets under each course card.

- enroll-bulk: after response show a ResultDialog listing added (green), skipped (orange), notFound (red) codes.

- get-enrolled-students: use a TextField with debounce (300ms) that appends ?search= to the request URL.

- lecture-report / section-report: add an optional TextField for totalMarks; if filled, append ?totalMarks=X to the URL.

- absence-warnings: if returned array is empty and total lectures <= 3, show 'No warnings yet — not enough lectures held'.

- session-attendees: supports ?search= filter — useful for quickly finding a student in a long attendee list.

- course-sessions history: pass type as 'Lecture' or 'Section' path param to filter the list.

DEVELOPER 3 Session Lifecycle & Live Attendance Session Controller (6 endpoints) • Attendance Submit & Manual (3 endpoints) • Total: 9 endpoints

Developer 3 builds the real-time core: opening sessions, rotating QR codes, the student QR scanner with GPS, and the live SSE dashboard. This is the most technically complex slice.

Session Controller

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/Session/create | Doctor/TA | Creates session + generates first QR/PIN; TA cannot create Lecture |
| PUT | /api/Session/update-radius/{sessionId} | Doctor/TA | Body: int radius in meters |
| POST | /api/Session/rotate-qr/{sessionId} | Doctor/TA | New QR + PIN — call every ~10s via Timer.periodic |
| PUT | /api/Session/stop/{sessionId} | Doctor/TA | Closes session; sends SSE 'closed' event; stop timer |
| PUT | /api/Session/resume/{sessionId} | Doctor/TA | Re-opens session; generates fresh QR + PIN |
| GET | /api/Session/live-dashboard/{sessionId} | Doctor/TA/Admin | ⚡ SSE stream — use http_sse or EventSource package |

CreaterSessionDto  →  Dart Model

class CreateSessionDto {

final int     courseId;

final String  title;          // max 200 chars

final String  sessionType;    // 'Lecture' or 'Section'

final double? latitude;       // nullable in schema — always send GPS

final double? longitude;      // nullable in schema — always send GPS

final int     allowRadius;    // meters, e.g. 50

}

Session Create Response  →  Dart Model

class CreateSessionResponse {

final String message;

final int    sessionId;    // use for all subsequent calls

final String qrContent;   // render as QR widget on doctor screen

final String pinCode;     // 4-digit PIN displayed beside QR

final bool   isResumed;   // true = existing session reused

}

Flutter — QR Rotation Timer:

Timer? _qrTimer;

void startQrRotation(int sessionId) {

_qrTimer = Timer.periodic(Duration(seconds: 10), (_) async {

final res = await sessionService.rotateQr(sessionId);

setState(() { qrContent = res.newQr; pinCode = res.newPin; });

});

}

void stopQrRotation() => _qrTimer?.cancel();

Flutter — SSE Live Dashboard:

// Use the http_sse package or dart:io HttpClient for SSE

final client = http.Client();

final request = http.Request('GET', Uri.parse(url));

request.headers['Authorization'] = 'Bearer $token';

request.headers['Accept'] = 'text/event-stream';

final response = await client.send(request);

response.stream.transform(utf8.decoder).listen((data) {

final event = jsonDecode(data);

if (event['status'] == 'closed') {

stopQrRotation();  // Kill switch — stop timer too

client.close();    // Close the SSE stream

} else {

setState(() { count = event['count']; attendees = event['attendees']; });

}

});

Attendance Submit & Manual

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/Attendance/submit | Student | 3-layer check: Device + QR expiry + GPS Haversine |
| POST | /api/Attendance/manual-add | Doctor/TA | Manual add by code; server verifies course ownership |
| DELETE | /api/Attendance/delete/{sessionId}/{studentId} | Doctor/TA | Remove record; SSE live-dashboard auto-updates |

SubmitAttendanceDto  →  Dart Model

class SubmitAttendanceDto {

final int     sessionId;

final String  deviceId;          // from device_id.dart — must match activation

final double  studentLatitude;   // required — from geolocator package

final double  studentLongitude;  // required — from geolocator package

final String? scannedQrContent;  // nullable — from mobile_scanner

final String? sessionPIN;        // nullable — from manual PIN entry

}

Flutter Notes — Session & Attendance:

- GPS: call Geolocator.requestPermission() and Geolocator.getCurrentPosition() before opening QR scanner screen.

- QR scan: use mobile_scanner package. On scan, populate scannedQrContent field and auto-submit (no tap needed).

- PIN entry: provide a 4-digit TextField alternative on the same screen — set sessionPIN, leave scannedQrContent null.

- 403 on submit = device mismatch (cheating attempt) — show a prominent AlertDialog warning, do NOT allow retry.

- 400 on submit = out of range, expired QR, or already recorded — show specific message based on response body text.

- Stop session: call stop endpoint → cancel _qrTimer → SSE stream will receive status:closed → close the stream.

- delete attendance: no need to manually refresh the live dashboard — the SSE stream auto-updates when a record is deleted.

- Always dispose the SSE client and cancel the timer in the widget's dispose() method to prevent memory leaks.

# Cross-Developer Dependencies

Coordinate these points before starting development to avoid integration issues:

| From | To | Dependency | Action Required |
| --- | --- | --- | --- |
| Dev 1 | Dev 2+3 | Login response role field used by Dev 2 and Dev 3 for routing + permission checks | Agree on role string constants: 'Student', 'Doctor', 'TA', 'Admin' in a shared enums file |
| Dev 1 | Dev 3 | deviceId used in Auth (Dev 1) AND in SubmitAttendanceDto (Dev 3) — must be identical | Dev 1 creates device_id.dart shared utility. Dev 3 imports it — never generate separately |
| Dev 2 | Dev 3 | courseId from Dev 2's course list screen navigates into Dev 3's session creation screen | Pass courseId via GoRouter extra or route params. Agree on the navigation path name |
| Dev 3 | Dev 2 | sessionId created by Dev 3 is needed by Dev 2's session-attendees history screen | Dev 3 exposes sessionId after create; Dev 2 receives it via navigation argument |
| Dev 1 | Dev 3 | reset-student-account clears deviceId — affected student will get 403 on next attendance | Dev 3 handles 403 gracefully: 'Device mismatch — contact admin to reset account' |

# Suggested Flutter Folder Structure

lib/

core/

api_client.dart          ← Dio instance (Dev 1 creates)

auth_interceptor.dart    ← 401 silent refresh (Dev 1 creates)

device_id.dart           ← Shared UUID util (Dev 1 creates)

token_storage.dart       ← flutter_secure_storage wrapper (Dev 1)

models/                   ← All fromJson/toJson Dart models

features/

auth/                   ← Dev 1: login, activate screens + service

admin/                  ← Dev 1: dashboard, staff mgmt, course mgmt

course/                 ← Dev 2: course list, enrollment screens

reports/                ← Dev 2: lecture/section reports, warnings

session/                ← Dev 3: create session, QR display, SSE dashboard

attendance/             ← Dev 3: QR scanner, PIN entry, manual add